Inplace Operating System Upgrade from

RHEL 8.X to RHEL 9.2

# Contents

Contents	2

1. Introduction	4

1.1. Purpose	4

1.2. Scope of this Report	4

1.3. Audience	4

2.	Assumptions & Prerequisites	4

3.	Roles & Responsibilities	5

4.	Pre-Upgrade Activities	5

4.1.	Verify Current OS version and kernel	5

4.2.	Verify System Health	5

4.3.	Backup / Snapshot	5

4.4.	Verify Subscription Status	6

4.5.	Update Existing RHEL 8 System	6

5.	Pre-upgrade checklist	6

5.1.	Checklist	6

6.	Leapp Installation & Pre-Checks	7

6.1.	Enable Required Repositories	7

6.2.	Install Leapp Utility	7

6.3.	Run Leapp Pre-Upgrade Check	7

6.4.	Review Leapp Report	8

7.	Upgrade Execution	8

7.1.	Initiate the Upgrade	8

7.2.	Reboot the Server	8

8.	Post upgrade Validation	8

8.1.	Verify OS and kernel Version, System services, Storage & Network	8

8.2.	Application Validation	9

9.	Common Issues & Resolutions	9

10.	Rollback / Recovery Plan	10

11.	Roles and Responsibilities	10

12.	ANNEXURE – Leapp Inhibitors and High-Risk Findings (Examples & Resolutions)	10

12.1.	Common Inhibitors (Blocking Issues)	10

12.1.1.	Unsupported Third-Party Packages	10

12.1.2.	Deprecated Kernel Modules Loaded	11

12.1.3.	Required Repository Not Enabled	11

12.1.4.	Invalid /etc/fstab Entries	11

12.2.	Common High-Risk Findings (Non-Blocking but Critical Review Required)	12

12.1.5.	PAM Configuration Changes	12

12.1.6.	Python 2 Removal	12

12.1.7.	iptables Service Removal	12

12.1.8.	Network-Scripts Deprecation	13

12.3.	Best Practice During Remediation	13

13.	Escalation Matrix	14

14. Revision History	14

# 1. Introduction

## 1.1. Purpose

This document provides step-by-step work instructions to upgrade an existing Red Hat Enterprise Linux (RHEL) 8.x system to RHEL 9.4 in a controlled and supported manner using the Leapp upgrade utility.

## 1.2. Scope of this Report

This work document is applicable to both physical and virtual servers running Red Hat Enterprise Linux (RHEL) 8.x, with the target operating system version being RHEL 9.4. It covers all phases of the upgrade activity, including pre-upgrade checks, upgrade execution, post-upgrade validation, and rollback considerations to ensure a safe and controlled operating system upgrade.

## 1.3. Audience

GIDC UNIX Group

# Assumptions & Prerequisites

    - Server is running a supported RHEL 8.x version

    - Root or sudo access is available

    - System is registered with Red Hat Subscription Manager

    - Valid RHEL 9 subscription is available

    - Approved change window is in place

    - VM snapshot or full system backup has been completed

# Roles & Responsibilities

| Unix Team | Perform pre-checks, execute the upgrade, and validate the system |
| --- | --- |
| Application Owner | Perform post-upgrade application validation |
| Backup Team | Ensure backup availability |

# Pre-Upgrade Activities

## Verify Current OS version and kernel

Verify the current OS version and kernel with the below commands

cat /etc/redhat-release

uname -r

## Verify System Health

Verify the system health with the below commands

df -h

systemctl --failed

lsblk

Ensure sufficient disk space is available in /boot filesystem and no critical services are in a failed state.

## Backup / Snapshot

Confirm that a VM snapshot or full system backup has been successfully completed and documented.

## Verify Subscription Status

Verify the subscription status of the server with Redhat portal using the below commands

subscription-manager status

subscription-manager list –enabled

## Update Existing RHEL 8 System

Update the existing RHEL version to the last release in RHEL 8.10. Use the below commands to update the existing RHEL OS.

yum clean all

yum update

cat /etc/Redhat-release

reboot

# Pre-upgrade checklist

## Checklist

| S.No | Check Item | Command / Method | Expected Result |
| --- | --- | --- | --- |
| 1 | OS Version | cat /etc/redhat-release | RHEL 8.x |
| 2 | Disk Space | df -h /boot | Minimum 30% to 40% free space |
| 3 | Failed Services | systemctl --failed | None |
| 4 | Subscription Status | subscription-manager status | Active |
| 5 | Backup / Snapshot | Backup tool | Completed |
| 6 | Network Status | nmcli device status | Connected |
| 7 | SELinux Status | sestatus | Status noted |
| 8 | Change Approval | CR / RITM | Approved |

# Leapp Installation & Pre-Checks

## Enable Required Repositories

After performing the RHEL minor OS upgrade to the latest RHEL 8 version enable the required repositories which is required for the Inplace OS upgrade. Use the below commands to enable the required repositories.

subscription-manager repos --enable rhel-8-for-x86_64-baseos-rpms \

--enable rhel-8-for-x86_64-appstream-rpms

## Install Leapp Utility

Install the leapp utility by executing the below commands

yum install -y leapp-upgrade leapp-data

## Run Leapp Pre-Upgrade Check

Next step is to perform the leapp pre-upgrade check. Use the below command to check the leapp pre-upgrade.

leapp preupgrade

## Review Leapp Report

The leapp pre-upgrade check generate a report and it will be saved in /var/log/leapp/leapp-report.txt. It will show the inhibitors and risks associated with the Inplace upgrade.

All Inhibitors and High-risk findings must be resolved before proceeding.

# Upgrade Execution

## Initiate the Upgrade

Once the inhibitors and high risk findings fixed again run the leapp preupgrade command and check for any inhibitors and high risk findings. If everything resolved then proceed for the upgrade with the below command

leapp upgrade

## Reboot the Server

The system boots into a temporary upgrade environment and performs the OS upgrade automatically.

# Post upgrade Validation

## Verify OS and kernel Version, System services, Storage & Network

After the completion of the leapp upgrade check the OS version and kernel version with the below command.

cat /etc/redhat-release

uname -r

uname -r

Check the status of the system services. Check for any system services failed using the below command. If any services are in failed state validate with the evidence taken before the OS upgrade and restart the services.

systemctl --failed

Validate the Network and storage using the below commands and check them with the output taken before the OS upgrade.

ip a

nmcli device status

lsblk

mount -a

## Application Validation

Coordinate with application teams to perform functional and connectivity testing.

# Common Issues & Resolutions

- Unsupported or third-party packages detected during pre-upgrade must be removed or replaced

- Deprecated kernel modules must be unloaded and blacklisted

- Disk space issues must be resolved by cleanup or filesystem extension

- Network interfaces may require reconnection or reconfiguration

- SELinux denials should be reviewed and addressed as per RHEL 9 policies

# Rollback / Recovery Plan

If the upgrade fails or critical post-upgrade issues occur, rollback must be performed by reverting the VM snapshot or restoring the system from backup. Relevant logs from /var/log/leapp/ should be collected and escalated to Red Hat Support if required

# Roles and Responsibilities

| Sl. No. | Roles | Responsibilities | Team Member Name |
| --- | --- | --- | --- |
| 1. | Change Request | Respective Team / Unix Team | GIDC.unix_Run GIDC.unix_Run@viatris.com |
| 2. | Change Implementation | Respective Team / Unix Team |  |

# ANNEXURE – Leapp Inhibitors and High-Risk Findings (Examples & Resolutions)

## Common Inhibitors (Blocking Issues)

#### Unsupported Third-Party Packages

Example Finding: Unsupported package detected (e.g., oracleasm-support)

Resolution Steps:

- Identify the package:

rpm -qa | grep oracleasm

- Remove after application team approval:

dnf remove oracleasm-support

- Re-run preupgrade check:

leapp preupgrade

#### Deprecated Kernel Modules Loaded

Example Finding: Loaded kernel module is not supported in RHEL 9 (e.g., floppy)

Resolution Steps:

Verify module:

lsmod | grep floppy

Unload module:

rmmod floppy

Blacklist module:

echo "blacklist floppy" > /etc/modprobe.d/blacklist-floppy.conf

Re-run leapp preupgrade.

#### Required Repository Not Enabled

Example Finding: Required repository not enabled (BaseOS/AppStream)

Resolution Steps:

subscription-manager repos --enable rhel-8-for-x86_64-baseos-rpms

subscription-manager repos --enable rhel-8-for-x86_64-appstream-rpms

#### Invalid /etc/fstab Entries

Example Finding: Invalid mount configuration detected

Resolution Steps:

- Validate mounts:

mount -a

- Correct invalid entries in /etc/fstab.

- Ensure no mount errors.

- Re-run leapp preupgrade.

## Common High-Risk Findings (Non-Blocking but Critical Review Required)

#### PAM Configuration Changes

Finding: Authentication configuration will be updated.

Resolution:

cp -rp /etc/pam.d /etc/pam.d.backup

Post-upgrade, validate SSH login and sudo access.

#### Python 2 Removal

Finding: Python 2 is deprecated and removed in RHEL 9.

Resolution Steps:

- Identify usage:

grep -r "python2" /usr/local/bin/

- Migrate scripts to Python 3.

- Install Python 3 if required:

dnf install python3

#### iptables Service Removal

Finding: iptables service will be removed.

Resolution: Migrate firewall configuration to firewalld:

systemctl enable firewalld

systemctl start firewalld

firewall-cmd --list-all

#### Network-Scripts Deprecation

Finding: Legacy network-scripts are deprecated.

Resolution: Ensure NetworkManager is managing interfaces:

nmcli device status

Reconfigure connection profiles if required.

## Best Practice During Remediation

After resolving each issue, execute:

leapp preupgrade

Proceed to upgrade only when:

- No Inhibitors are reported

- High-risk findings are reviewed and documented

# Escalation Matrix

| Person Responsible | Role | Triggers When |
| --- | --- | --- |
| Arun R Arun.R@viatris.com +91 9710677240 | Deputy Manager |  |
| Ashok Kumar R K AshokKumar.RK@viatris.com +91 9967735890 | Senior Manager |  |
| Zahir Hussain M ZahirHussain.M@viatris.com +91 9840689462 | Senior Manager |  |

# 14. Revision History

| Date | Version | Summary of Changes | Author | Approved by |
| --- | --- | --- | --- | --- |
| Feb 12 2026 | V1.0 | Created the Document | Benesh Selva Nesan P | Arun R |